VUKA

Go-Live Readiness Checklist

Prepared as a working checklist to track everything standing between the current simulated-mode build and processing real customer money. Nothing in this document is a substitute for legal or regulatory advice — treat the compliance and licensing items as items to walk through with counsel and the relevant partners.

# 1. Hard blockers — require partnership / legal work, not code

- ☐  Sign a licensed bank/MTO partner per corridor who formally accepts the AML/KYC/licensing obligation.  Vuka's whole compliance model depends on this existing in writing, per corridor.

- ☐  Designate a Money Laundering Reporting Officer (MLRO) — a named, accountable human.  Set VUKA_MLRO_NAME / VUKA_MLRO_EMAIL once designated. The dashboard shows an honest warning until then.

- ☐  Contract a real sanctions/PEP screening provider (or get a bank partner to confirm their delegated-screening endpoint).  This is the single biggest gap — see Section 3.

- ☐  Confirm KYC/identity verification is actually handled upstream by telco SIM registration for each target market.  Vuka assumes this; it should be verified per carrier, not assumed indefinitely.

- ☐  Confirm Safaricom Daraja production paybill status.  Sandbox vs production access should be tracked explicitly per market.

# 2. Live credentials — config, but each needs a real onboarding process

Full authoritative list with inline documentation lives in .env.example in each service directory. Summary:

| Rail | Env vars | Requires |
| --- | --- | --- |
| Payout — Thunes DGN | THUNES_API_KEY / _SECRET / _PAYER_ID, per-corridor THUNES_SERVICE_ID_* | Thunes compliance review + onboarding |
| Collection — Onafriq | ONAFRIQ_API_KEY | Onafriq merchant onboarding |
| Collection — Safaricom Daraja | DARAJA_CONSUMER_KEY / _SECRET, DARAJA_SHORTCODE, DARAJA_PASSKEY | Safaricom paybill + Daraja production access |
| SMS OTP — Africa's Talking | AT_USERNAME, AT_API_KEY | Africa's Talking account |
| Encryption at rest | SESSION_SECRET | Just generate + set — no external party |
| Sanctions/PEP screening | SANCTIONS_VENDOR_* | Signed vendor contract (ComplyAdvantage, Refinitiv, etc.) |
| WhatsApp alerts (non-blocking) | WHATSAPP_TOKEN, WHATSAPP_PHONE_NUMBER_ID | Meta WhatsApp Business API |
| Gemini AI (non-blocking) | AI_INTEGRATIONS_GEMINI_* | Replit AI Integrations |

# 3. Compliance layer — what's real today vs what still needs a vendor

## Real today

- ☐  Velocity rule (structuring/smurfing signal) — computed from Vuka's own ledger.

- ☐  Large-amount rule — computed from Vuka's own corridor config.  Known gap: compares a KES send-amount against a soft cap denominated in the destination currency — needs a currency-aware fix before this is fully trustworthy.

- ☐  Bank-partner delegated screening — real once a partner opts in and confirms the endpoint (fail-closed until then).

- ☐  Sanctions vendor integration point (sanctions_screening.py) — real once SANCTIONS_VENDOR_* is set and a vendor is contracted.  Currently screens the RECIPIENT name only — the USSD flow doesn't collect a sender name, so sender screening isn't possible without a flow change.

## Still simulated / not implemented

- ☐  Local watchlist — a manually curated phone-number list. Not a real OFAC/UN/EU list, no name/DOB matching.  Keep running it alongside the real vendor once contracted, not instead of it.

- ☐  No SAR filing integration — "Escalate" in the dashboard is an internal status change, not a regulator submission.

- ☐  No device fingerprinting, IP/geolocation, or cross-corridor ML-based anomaly detection.

# 4. Infrastructure gaps

- ☐  USSD session storage — DONE. Sessions now persist to the SQLite ledger (ussd_sessions table) rather than an in-memory dict, verified to survive a full process restart.

- ☐  Live FX rate feed — fx.py is currently a static/illustrative rate table. Needs a real rate source before quoting actual money.

- ☐  Security review / penetration test — has not been done on any of this codebase.

- ☐  Encryption at rest — SESSION_SECRET is unset by default; phone numbers are stored in plaintext until it's set. Pure config fix, no blocker.

- ☐  Multi-worker deployment testing — session persistence is now DB-backed, but hasn't been load-tested with concurrent workers.

# 5. Suggested sequencing

Rather than chasing all four corridors and every integration simultaneously, consider:

- ☐  Pick one corridor to launch first (e.g. the one with the most advanced bank-partner conversation).

- ☐  Get that corridor's bank partner AND a sanctions vendor (or their delegated screening) confirmed before requesting any payout credentials.

- ☐  Set SESSION_SECRET and designate the MLRO immediately — both are zero-dependency, no-cost fixes available today.

- ☐  Only request Thunes/Onafriq/Daraja production credentials once the compliance posture for that specific corridor is real, not simulated.